## Slide 1: Project Lighthouse: Steering Committee
Meridian Home Goods · Q4 2026 · Prepared by the Business Analysis Office

## Slide 2: Agenda
Objectives and background
Scope
Stakeholders
Risks
Decisions needed
Next steps

## Slide 3: Business Objectives
Cut order-to-delivery time to 3 days
Reduce product returns by 20%
Launch the mobile returns portal by March 2027
  Measure success with weekly dashboards
Notes: Agreed at the September committee. Owner: Tom Brennan.

## Slide 4: Scope
In scope
  Returns portal for mobile and web
  Carrier API integration for label printing
Out of scope
  Warehouse robotics
  Loyalty programme changes

## Slide 5: Stakeholders
Name | Role | Organisation
Tom Brennan | Executive sponsor | Meridian Home Goods
Priya Natarajan | Warehouse lead | Meridian Home Goods
Samuel Okafor | Carrier relations manager | Swift Freight Ltd

## Slide 6: Risks
ID | Risk | Owner | Mitigation
RK-1 | Carrier API delays | Samuel Okafor | Fallback label service
RK-2 | Warehouse scanner rollout slips | Priya Natarajan | Pilot at one site first
RK-3 | Returns fraud rises | Tom Brennan | Refund hold rules
Notes: Reviewed weekly with the programme board.

## Slide 7: Decisions needed
Approve the March 2027 launch date for the returns portal
Approve the Swift Freight integration budget
Confirm Priya Natarajan as pilot site owner

## Slide 8: Next steps
Finalise requirements by 15 November
Sign off the test plan with Business Analysis
First pilot at the north warehouse in January